# Baskerville School New Network proposal.

## Aim

The aim off the project was to reassess the usage and design of our network in order to set progression over the next  few years.  it is important to remember that although we’ve invested in the network over the last decade it has only really grown with the school.  But we’ve now reached the point where you to assess and design infrastructure in order to allow the network to grow and be stable for the next 5 years.

## Problems to address in the project.

After discussing regular problems with staff and other IT professionals.  I generated the following list of problems, which would need to be addressed in a redesign.

- Login time

- Consistency between different computers

- Network dropouts

- Printing (will need to be addressed separately.)

- Availability (24hr)

## technical specification

Below is a technical specification which we gave to all of the suppliers.  As well has taking them all around the school and discussing various problem areas and problems staff experience.

- Consistent across all clients Windows 7 different desktops for different areas (students, staff, admin, residential). With the ability to tweak and manage for individual students needs.

- Logon time to be under 60 seconds.

- Post-16 and other slow areas of the school network to be repaired with core switches and new fibers etc.

- Virtualized server architecture, which will enable us to have virtual servers specializing in specific tasks instead of one server, which is running almost everything currently these, are.

  - Domain controller and DHCP server

  - Mission-critical fileserver

  - Be squared server

  - Print server

  - Curriculum software server

  - Antivirus

  - Admin server currently running SQL 2008

- In the future we may wish to expand and add the following servers

  - Deployment server (to roll out desktops clients faster)

  - Paxton server (to manage Paxton locks)

  - Possible future net filter server

  - Webserver For Learning platform

  - Possible future email Servers

- High priority storage for home drives for all users and Staff; Departmental drives, and shared drives for students and staff. (SAN, or local on servers)

- Low priority storage for things such has user video’s, photos, and interactive dvds

- All of the work needs to be complete and 100% before the end of the summer. And be supported for the next 5 years with warranty and support tokens to be bought each year for 10 working days.

## Who we spoke to

Although there are many IT suppliers around.  I looked for the ones which were a one-stop shop that  did everything we needed and might need in the future.  This is because it is very easy in IT for one part to blame the other for a problem.  We contacted the following companies in order to get quotes and a proposal.

- Scc

- Computer World

- Link2Ict

- MJC

## Recommendations.

Unfortunately the link2ict have not generated as a proposal.  Currently  I feel that the Computerworld proposals would not last as the 5 years without incurring massive costs.   Mainly has using an emulated SAN  environment  to make the quote seemed short cheaper in the short term.  I would recommend going with the SCC or the  MJC  proposal.  Bearing in mind that we will be able to make massive savings on both proposals once we have sorted out problems with the network which are discussed in the SCC  report.  I feal  that SCC  is currently the best match the project and we should work further bring down the cost of the project to meet our requirements and budget.