19: The public sector must retain and recycle skilled staff for the procurement and delivery of BSF. Government should also utilise the potential for the programme to act as an exemplar of best practice for sharing of resources between local authorities.
20: Local authorities' partnering and governance arrangements with the LEP must be tested with the LEP Toolkit as part of the Gateway Review.
21: PfS should investigate introducing a minimum threshold for the ICT component of the LEP.
22: BSF must retain its commitment to delivering quality rather than focusing on lowest cost.
23: Government must ensure BSF funding is sufficient to allow it to maintain 'critical mass'.
Information and Communication Technology
24: PfS must ensure that procurement is structured to promote innovation in ICT. This may involve promoting different procurement strategies for ICT depending on the authority.
25: DCSF and HM Treasury must move away from a strictly capital approach to ICT and ring-fence funding for change management and CPD for schools to allow them to better identify what they want, and to ensure that potential benefits of new technology are realised.
26: PfS must encourage schools to take a more balanced approach to the application of service levels around the innovative components of an ICT bid.
27: PfS must make it a requirement that as part of the managed service the ICT provider must work with the school to reduce the energy usage of ICT in schools.
Furniture, Fixtures and Equipment
28: The Department must make the European chair standard, EN 1729, mandatory for the procurement of all school chairs.
29: The DCSF must ring-fence 5% of the capital budget to guard against a lowest cost mentality in the procurement of FFE.

30: PfS should ensure that LEPs initiate procurement of the FFE supplier early enough to allow them to influence the design of the school.
Post-Occupancy Evaluations
31: Government should immediately commission a systematic study of Academies to ensure that, where applicable, BSF learns educational and operational lessons from the Academies programme.
32: Post Occupancy Evaluations in BSF must be sufficiently rigorous that, where operational outcomes fall short of design aspirations, the specific cause is identified.
33: BSF must develop feedback loops and provide the necessary guidance and resources so that schools can fully utilise the lessons learnt from their individual POE. This will allow schools to realise the buildings predicted benefits.
34: PfS must ensure that POEs are conducted in a transparent manner and that their findings are made regularly available.
